## Slide 1: BITCODERS
WED-BASED-DOCUMENT-MANAGEMENT SYSTEM
Team:
Manikanta: Leader
Sai Prasad
Anjali Reddy
Jaidev
Vamsi Krishna
Yash Kharche

## Slide 2: Tech-Stack
FRONT-END:
  Html, CSS, Bootstrap 5.0v
BACK-END:
  Django, Python
DATABASES:
  SQLite,
  Will integrate PostgreSQL

## Slide 3: Progress
SIH Prelims(24hrs):
  Single Person Functionality for Uploading and Deleting Files
      Front-end: Manikanta, Jaidev, Anjali , Sai Prasad
      Backend: Yash
  March 15 – March 20:
    Single Person Functionality for All the CRUD Operations that one can perform on Files
      Front-end : Manikanta, Jaidev, Sai Prasad
      Backend: Yash

## Slide 4
SIH Prelims:
  March 22– March 25:
    Login and Registration User functionality
      Front-end : Manikanta, Jaidev, Sai Prasad
      Backend: Yash
      Database: Yash
  March 27– April 20:
  Changes of CRUD Operations from Single Person to Multiple Person Functionality:
    Backend: Yash
  Front-end for Dashboard, Admin Profile, Login and Registration User
  Different GUI for Admin and Staff Users
    Front-end: Manikanta, Jaidev, Anjali ,Sai Prasad, NVK
  (Integrate functionality of Files Segregation)

## Slide 5
  April 23–May 1:
    Keeping a Track of the Number of Files Uploaded by all the registered users.
      Backend: Yash
    Front-end for Dashboard, Admin Profile, Login and Registration User
      Front-end: Manikanta, Jaidev, Anjali, Sai Prasad
  May 2 – May 10:
    Integration of Updates Model
    Keep a Track of which user has made any changes wrt the CRUD Operations
      Backend: Yash
    Front-end for Admin and Staff Users
      Front-end: Manikanta, NVK,

## Slide 6
  May 11 - May 13:
    Integrate Staff and Number of Staff Users onto the Front-end
    Display Updates onto the Front-end
      Backend: Yash
  May 20 - May 30:
    Dynamically generate PDF Files and Spreadsheets
    Integrate above functionality for Admin and well as Staff Users
    Dynamic User Profile Display(Django Signals)
      Backend: Yash